## Slide 1: ANZ MDWG Roadmap 2: Development Metadata Community Profiles
25 February 2021
ANZ MDWG Meeting No 8

## Slide 2: Roadmap 2 Priorities
Support for transformation pathways
Development data specific profiles and implementation examples
Metadata creation/editing and validator tools
Improving governance

## Slide 3: Current focus
EM metadata profile
Elevation metadata profile

## Slide 4: Methodology
Steps:
  Identify relevant participants
  Identify existing documentation and/or conduct a workshop
  Develop analysis of specification requirements
  Develop the profile draft: Map requirements to a Standard (s) elements
  Evaluate and improve the profile draft
  Develop the final draft and implementation guideline, including xml template
  If required, develop an implementation template

## Slide 5: EM Metadata profile: Summary of progress
Steps | Progress | Comments
1 | Done | Work with the Emergency Management Spatial Information Network Australia (EMSINA) group to develop requirements and evaluate implementation. Kane Orr help to facilitate.
2 | Done | Initial requirements were identified through workshop and other consultations
3 | Done | Analysis of requirements was complete
4 | In progress | Initial metadata profile for services is being developed
5 | In progress | Under review by the EMSINA
6 | In progress | 
7 | In progress | Contract was initiated to create a metadata template

## Slide 6: Development of EM Metadata Profile
Initial consultation and collection of requirements Initial Profile Draft
FEEDBACK

## Slide 8: Elevation Metadata profile: Summary of progress
Steps | Progress | Comments
1 | Done | Work with the ICSM Elevation/Imagery WG to develop requirements and evaluate implementation. Kane Orr help to facilitate.
2 | Done | Initial requirements were identified through workshop and other consultations
3 | Done | Analysis of requirements was complete
4 | Done | Initial metadata profile for services was developed
5 | In progress | 
6 | In progress | 
7 | In progress | 

## Slide 9: Development of Elevation Metadata Profile
Initial consultation and collection of requirements Initial Profile Draft
FEEDBACK

## Slide 10: Next Steps
For current activities:
Improvement based of feedback
Agreement on implementation and adoption
Agreement on tools, documentation and future support
Future activities:
Assist with development of Geodesy metadata profile
Requirements for other profiles - TBA

## Slide 11: Questions and comments???